OSINT Application Development
Project Management Plan

Department of Information Technology and Management
November 2023
Version 1.0

This template contains a paragraph style called Instructional Text. Text using this paragraph style is designed to assist the reader in completing the document. Text in paragraphs added after this help text is automatically set to the appropriate body text level. For best results and to maintain formatting consistency, use the provided paragraph styles. Delete all instructional text before publishing or distributing the document.
This template conforms to the latest Section 508 guidelines. The user of the template is responsible to maintain Section 508 conformance for any artifact created from this template.
Revision History
Note: The revision history cycle begins once changes or enhancements are requested after the document has been baselined.
Date	Version	Description	Author
11/16/23	1.0	First version of Project Management Plan	Joshua Davenport

Place latest revisions at top of table.
The Revision History pertains only to changes in the content of the document or any updates made after distribution. It does not apply to the formatting of the template.
Remove blank rows.
Artifact Rationale
The Project Management Plan (PMP), according to the Guide to the Project Management Body of Knowledge (PMBOK®), is a formal, approved document used to guide both project execution and project control. The primary uses of the PMP are to document planning assumptions and decisions, facilitate communication among stakeholders, and document approved scope, cost, and schedule baselines. By showing the major products, milestones, activities and resources required on the project, it is also a statement of how and when a project's objectives are to be achieved.
The project manager creates the PMP following input from the project team and key stakeholders. The plan should be agreed on and approved by at least the project team and its key stakeholders.
The PMP is mandatory for all projects. While it is a project-level document, it should be updated as necessary, including for each increment.
Instructions
This template contains a style named Instructional Text. Text using this style is to only to provide guidance in completing the document – the final document should not contain Instructional Text. Text in paragraphs added after Instructional Text is automatically set to the appropriate body text style. For best results and to maintain formatting consistency:
- Use the provided paragraph styles
- Delete all Instructional Text before finalizing the document, including these instructions.
The following project types are required to complete this artifact. Exceptions are outlined where needed throughout the document.
Activity	New Capability (1)	Feature Enhancement (2)
Field Deployment (A)	Yes	Yes
Cloud/Web Deployment (B)	Yes	Yes
Mobile Application (C)	Yes	Yes

Table of Contents
This PMP describes the project management processes that <name of project team/entity managing the project > will follow during execution of the <project name> project. The project’s processes will align with plans and processes of the Project Management Accountability System (PMAS) Guide New processes will be defined for any management areas not covered by the PMAS Guide. This PMP will govern the management practices across the life of the project. As those practices evolve, this document will be updated to reflect the changes.
Sections 1.1 – 1.4 may be able to reference the Business Requirements Document (BRD), Project Charter, and/or Integrated Project Team (IPT) Charter for their content.
## Project Overview
Provide an executive summary of the project objectives, the product to be delivered, major work activities, major work products, major milestones, required resources, and master high-level schedules and budget requirements.
In this project, we will be developing an application that is used for Open Source Intelligence (OSINT) purposes. This application will have a graphical user interface (GUI) that users can interact with. It will be capable of analyzing the collected data as well to display to the user. This project has one final deliverable, an OSINT Application with a fully functional GUI and data analysis capabilities.
## Scope Statements
The scope of this project is as follows:
- Application must retrieve data from four different data sources or APIs
- Application must have a GUI
- Application must be useful for OSINT operations
- Application must be written in a high-level language
- Application will be developed through GitHub
- Application will integrate a separate terminal based program
- Application will integrate a separate application that analyzes the data
- Application will be delivered by December 1st, 2023 at 2:28pm
## Goals and Objectives
- Create an open source intelligence application
- Have a user-friendly GUI
- Provide useful data analysis within the application
- Have multiple data sources to add application versatility
- Deliver an application that has use to those hoping to do OSINT research
## Stakeholders and Key Personnel
Stakeholders of this project include:
- Joshua Davenport, Bisma Khan, Arturo Arreola, Kevin Aguilar, Muhammad Arbi, Pedro Espinoza, Philip Le (the developers)
- Professor Dawson
- The users of the application
# Project Organization
## Team Structure
- Project Manager: Joshua Davenport
- Development Team:
  - Joshua Davenport
  - Bisma Khan
  - Arturo Arreola
  - Kevin Aguilar
  - Muhammad Arbi
  - Pedro Espinoza
  - Philip Le
- Documentation Team:
  - Joshua Davenport – Project Management Plan
  - Muhammad Arbi – Project Plan
  - Kevin Aguilar – Risk Management Plan
  - Bisma Khan – Earned Value Sheet
## Reporting Lines
Team members report to one another with their progress. Once an accomplishment or milestone has been reached by a team member, they will contact both Joshua Davenport and Muhammad Arbi to report this. This will help keep track of the project’s development.
## Collaboration Tools
- Project Management: Project Libre
- Version Control: GitHub
- Communication Discord (primary), Email (secondary), Zoom (tertiary)
# Acquisition Process
No Acquisition
# Monitoring and Control Mechanisms
## Standard Processes
- Risk Management
  - Regularly assessing project risks and taking steps to mitigate risks.
- Goal Tracking
  - Regularly tracking goals and objectives to ensure the project achieves all of them.
## Communications
- Team Reporting
  - Weekly meetings to monitor progress of project and bring up issues to ensure project stays on schedule
# Systems Security Plans and Requirements
## Security Planning
- Security Objectives
  - Confidentiality – Data collected by the application should be confidential, within reason, as all information gathered by the application is available on the internet regardless.
  - Integrity – Data collected by the application should have integrity, within reason, as information on the internet can be falsified.
  - Availability – Data collected by the application should be available after the data collection is over, should the user decide they want it.
  - Application should be developed securely and have a minimum amount of issues.
## Security Planning Processes
- Security Assessments
  - Application will be regularly assessed with a static code analyzer, ensuring there are no severe issues with the code.
  - Once application has the issue patched, it will be scanned again to ensure no new issues arose.
# Work Breakdown Structure (WBS) and Schedule
See project’s Project Plan using ProjectLibre in same zip folder.
# Project Success Criteria
This project will be considered successful given the following criteria are achieved:
- The application meets the project objectives and goals
- We finish the project by the deadline
- The project was developed securely
- The project receives a passing grade
- This application is used by actual users hoping to do OSINT reconnaissance
- We learned something while developing the application
# Communication Management Plan
See the project’s communication plan in sections 2.2, 2.3, and 4.2.
# Risk Management Plan
See project’s risk management plan and risk management log in same zip folder.
# Software Configuration Management (SCM) Plan
## Purpose
The purpose of the SCM Plan is to ensure consistency, traceability and control of the Software configuration throughout the development of the application.
## Configuration Control
- Version Control
  - Software Configuration will only change across different versions of the software.
  - The software for version control is Git, and our code/configurations will be hosted on GitHub.
# Training Plan
## Training Beneficiaries
The application users would benefit from training most, as they would be the main ones using the application and should know how to use it.
## Training
Training would not need to be done in person, and can be handled by detailed, documentation created by the developers. This would allow anyone to “train” themselves and understand how to use the application effectively
# Quality Assurance Plan
The Quality Assurance (QA) Plan details the overall approach to QA activities for a project. The plan documents how the project defines, implements, and assures quality during the software development process. The plan is also a communication vehicle for the entire project team, including the project manager, technical project manager, developers, test analysts, SQA analysts, technical writers, functional analysts, other project teams, and users. Depending on the size and complexity of the project, the PM can determine if a separate document is needed or if the information will be included in this section. If a separate document, refer the reader to its location.
## Purpose
To ensure that application users can expect a certain level of quality, and that our goals are met and align with user expectations.
## Quality Standards
- User can navigate the GUI with ease
- User knows how to use the application
- User understands the application output
- Application is stable and doesn’t crash frequently
- Application does what it is expected to do
- Application analyzes data and displays it in a pretty format
# Project Measurement Plan
If this project is tracked in PMAS, then this section can include the statement, “Project measurement is defined and tracked in the PMAS dashboard. If this project is not tracked in PMAS, then complete sections 13.1 and 13.2.
## Description
Describe the Project Measurement Plan for the project. This includes:
- Measurement objectives that are derived from project requirements and objectives;
- Metrics that support the measurement objectives;
- Measurement data collection and storage procedures; and
- Measurement data analysis and reporting procedures.
Include how the information from the measurement data will be collected, analyzed, maintained, and reported.
## Performance Measurements
Describe the performance measurements for the project. Do not focus solely on cost (i.e., on budget) and time (i.e., on schedule) measurements, but rather on other measures that indicate how well the project or contract is meeting its objectives. For software development projects, possible performance measures include changes to requirements, defects, rework, etc. For non-software development projects or contracts, performance metrics would be very specific to the work products specified in the SOW. The table below is an example of how the information can be described.

Table 5: <Contract or Project Name> Performance Measurements
No.	Measurement Name	Measurement Objective	Metric
1.
2.
3.
n.

# Reference Materials
Provide a complete list of all documents and other sources referenced in the PMP including all referenced policies and procedures.

Approval Signatures
This section is used to document the approval of the Project Management Plan during the Formal Review. The review should be ideally conducted face to face where signatures can be obtained ‘live’ during the review however the following forms of approval are acceptable:
- Physical signatures obtained face to face or via fax
- Digital signatures tied cryptographically to the signer
- /es/ in the signature block provided that a separate digitally signed e-mail indicating the signer’s approval is provided and kept with the document
The following members of the governing Integrated Project Team (IPT) are required to sign. Please annotate signature blocks accordingly.

PAO has additional approver language:
# Project Plan Approval
The signatures below indicate that the undersigned:
- Have reviewed the Project Plan.
- Have formally voiced applicable concerns to the PM.
- Concur that the Project Plan accurately represents their expectations and conditions required for the project.
- Are committed to providing the required resources.
- Are unaware of undocumented conditions that prevent the success of this project.

REVIEW DATE: <date>
SCRIBE: <name>

Signed: _________________________________________________________________________
Project Manager	Date

Signed: _________________________________________________________________________
Business Sponsor	Date

See the Digital Signature Guide in the ProPath library for procedures to add digital signing capability to this form.

Template Revision History
Date	Version	Description	Author
November 2023	1.0	Initial Version	Joshua Davenport

Place latest revisions at top of table.
The Template Revision History pertains only to the format of the template. It does not apply to the content of the document or any changes or updates to the content of the document after distribution.
The Template Revision History can be removed at the discretion of the author of the document.
Remove blank rows.